To: Assessment team; cc Isabella Sandoval, Director of Operations, Franklin PLC

From: Jeff Fowler, Engineering Manager

Re: Kickoff, Facility Condition Assessment

Field work starts August 5, 2019. Read this before the site day; the client walkthrough happens once and we do not get a second first impression.

Assignments:

1. Envelope and structure: John Johnson leads the walks and owns the deficiency register from day one.

2. Mechanical and electrical: David Fowler documents equipment nameplates and remaining useful life; route anything ambiguous to Jennifer Mayo for review before it enters the register.

3. Site logistics and safety: Megan Thomas owns scheduling, escorts, and the safety plan filed with Ms. Sandoval's office.

Checklist discipline: photos named by room number the same day, nameplate data into the register before you leave site, and no finding without a location. If the two Fowlers are both on a call, use full names in notes; the register does not have a sense of humor.

Next steps: Megan circulates the site schedule this week. John sends the record-drawing request to the client. First internal check-in is Friday of week one, one page, findings and blockers only.