# Status Report: Facility Condition Assessment

Status: on track. Field work at the Franklin PLC plant is complete, the deficiency register is closed at 112 findings, and the draft report is in internal review. Prepared by Jeff Fowler for the client's leadership.

## Completed this period

Closed the field register: envelope, structure, mechanical, electrical, and plumbing systems all walked and documented.

Finished the mechanical remaining-useful-life analysis, including the chiller findings reviewed at the progress meeting.

Delivered the production-affecting findings list to operations, per the register split agreed with the client.

## Upcoming

Draft report to John Johnson for register reconciliation, then to the client for factual review.

Final presentation with the prioritized capital plan and planning-level pricing.

## Budget

The engagement remains within the agreed fixed fee of $44,500; two of three installments invoiced to date. No scope changes this period.